# TeamLoad — Sprint 1 Retrospective

Oct 16, 2026 · @Beknur

TeamLoad | Group 6 | Sprint 1 | 5–16 October 2026 | Scrum Master: Beknur Otesin | PO: Akzhol Kadyrbayev

Team: Akzhol Kadyrbayev, Beknur Otesin, Yerasyl Korabayev, Irisbek Pazilkhanov, Zhanarys Ryskali

## Sprint at a glance

Sprint 1 met its goal. All 4 committed backlog items (11 SP) are done.

| Item | Value |
| --- | --- |
| Sprint | Sprint 1, Weeks 6–7, 5–16 October 2026 |
| Sprint goal | A student can register, create or join a team with an invite code, and fill in a skills profile that is ready for AI matching |
| Capacity | About 50 team hours (5 members × ~5 h per week × 2 weeks) |
| Committed / done | 11 SP / 11 SP (4 of 4 items) |
| Sprint goal met | Yes |
| Retrospective meeting | 16 October 2026, online (Google Meet), all five members, format: Start / Stop / Continue, facilitated by the Scrum Master |

## Sprint backlog results

Every item met the Definition of Done: Given / When / Then scenarios pass.

| Item | SP | People | Result | Product backlog ID |
| --- | --- | --- | --- | --- |
| Registration: users table, register / login API (bcrypt, JWT, "Email already registered"), sign-up consent | 3 | Beknur, Yerasyl, Zhanarys | Done | US-01 |
| Login: login API (bcrypt, JWT), login screens with consent | 3 | Beknur, Yerasyl, Zhanarys | Done | US-02 |
| Create team: teams table, unique 6-character invite code, creator becomes admin, "Create Team" screen | 3 | Akzhol, Yerasyl, Zhanarys | Done | US-03 |
| Join team: join API with the 6-member limit in the database, join screen, team roster | 2 | Beknur, Yerasyl, Irisbek, Zhanarys | Done | US-04 |

## What went well

- Sprint goal met, no carry-over. All 4 items are done to the Definition of Done, so Sprint 2 starts on new work only.

- Must-only scope. The sprint backlog held Must stories only, as the Force Field action plan required.

- Acceptance criteria worked as a shared contract. Exact messages such as "Team is full: maximum 6 members" let backend, frontend and QA check the same behaviour.

- Rules live in the database. The 6-member limit and unique invite codes are enforced in the schema, as decided at backlog grooming (Decision 1).

## What did not go well

- "Done" does not yet mean "runs anywhere". The Definition of Done ends at a merged pull request with passing scenarios. Nothing checks that a clean clone starts with Docker Compose, or that the build reaches the free server promised in the charter.

## Action items for Sprint 2

Eight actions, each with one owner. We review them at the start of the Sprint 2 retrospective.

| # | Action | Owner | Due | Done when |
| --- | --- | --- | --- | --- |
| 1 | Create one backlog in GitHub Projects (US-01 to US-11 as issues). | Akzhol (PO) | Oct 19, 2026 | Every Sprint 2 PR and test names an issue ID |
| 2 | Build the prompt prototype: strict JSON, retry, 30 s timeout, mock provider. Split US-06 if it grows beyond 5 SP | Irisbek | Oct 23, 2026 | The mock endpoint returns valid JSON for 5 sample profiles |
| 3 | Put the 10-profile accuracy set and the swapped-name bias set in the repository | Zhanarys, Irisbek | Oct 23, 2026 | Both sets are committed with expected roles |
| 4 | Capacity check at planning: each member states available hours; −30% for midterm weeks | Akzhol | Oct 19, 2026 | Commitment is based on stated hours |
| 5 | Store this retrospective in docs/retros/sprint-1.docx and hand the Scrum Master role to Yerasyl | Beknur | Oct 19, 2026 | File merged; Yerasyl runs Sprint 2 planning |

## Risks and Sprint 2 outlook

Sprint 2 is our riskiest sprint. It carries the AI features, and LLM skills are at Beginner level in the team.

| # | Charter risk | After Sprint 1 | Next step |
| --- | --- | --- | --- |
| 1 | LLM suggestions inaccurate, biased or not valid JSON | Main risk of Sprint 2 | Prompt prototype and test sets |
| 2 | Scope creep from Should / Could features | Higher: the prototype is ahead of the backlog | Change request |
| 3 | Midterms and jobs reduce capacity | Open | Capacity check, −30% in midterm weeks |
| 4 | LLM API cost or availability | Open | Mock provider by default; spending cap on the API key |